Web Application Project Progress

CSE309 - Sec-3

Summer 2025

| Student ID | Student Name | Email | Contact |
| --- | --- | --- | --- |
| 2110316 | Ibrahim Hasan | ihriyasat@gmail.com | +8801791928002 |

*Write your ID, name, email and contact here

| Project Supervisor | Email | Contact |
| --- | --- | --- |
| Shanjita Akter Prome | sanjitapromesets@iub.edu.bd |  |

*Write supervisor’s information. Check group wise supervisor list for details

Project Title: (Write your project title here)

Otithi - Authentic Bangladeshi local hospitality platform

Abstract: (Write your project idea including problem statement, solution of the problem, impact of the solution to the user and challenges faced for further development)

In Bangladesh, hospitality is not just a service but a cultural value deeply rooted in everyday life. However, existing global platforms like Airbnb often fail to capture the warmth, affordability, and cultural uniqueness of Bangladeshi homes, especially in rural and semi-urban areas. Local hosts face barriers in listing their spaces, and travelers lack access to truly authentic experiences at budget-friendly prices. Otithi is a web-based hospitality platform designed to solve this gap. It allows local hosts across Bangladesh to register and list their homes, rooms, or traditional accommodations, while enabling travelers—both domestic and international—to book stays and cultural experiences with ease. The platform emphasizes simplicity, Bangla-language support, and mobile responsiveness to ensure accessibility for all user types. It also promotes cultural immersion through local tours, food experiences, and community events.The impact of Otithi lies in its ability to empower rural communities, decentralize tourism, generate income for small households, and promote the rich traditions of Bangladesh. It bridges the gap between technology and culture, providing a modern tool for an age-old tradition. From a development perspective, the project faces several technical challenges. These include building a secure and scalable user authentication system, integrating real-time booking and calendar features, implementing a robust review and rating system, and optimizing performance for low-bandwidth rural areas. Creating a user-friendly dashboard for non-tech-savvy hosts, managing media uploads, and ensuring data validation and transaction security are also key hurdles. Additionally, designing a responsive front-end that supports bilingual content without clutter poses both UI and UX challenges. Despite these challenges, Otithi has the potential to revolutionize the way people explore Bangladesh—through local eyes and real homes.

Tentative Task List for the Project:

(List all breakdown of tasks to complete your project. Try to break tasks in smallest unit possible)

| Sl | Task Name | Start date | End Date | Comment |
| --- | --- | --- | --- | --- |
| 01 | Flask application structure with modular blueprints | 01/06/2025 | 10/0/2025 | Initial Setup |
| 02 | - MySQL integration with comprehensive schema - User registration, login, role-based access control - Bootstrap 5.1.3 integration with custom CSS architecture | 11/06/2025 | 20/06/2025 | Database Architecture, Authentication System, Basic UI Framework |
| 03 | - Profile system with image uploads - CRUD operations for accommodation listings - Complete reservation system with validation - Automated image handling with organized folder structure | 21/06/2025 | 01/07/2025 | User Management, Property Listings, Booking Engine, Image Management |
| 04 | - Comprehensive admin panel with user verification - Post-stay rating and feedback functionality - In-platform communication between hosts and guests - Advanced property discovery with multiple criteria | 02/07/2025 | 10/07/2025 | Admin Dashboard, Review System, Messaging System, Search & Filtering |
| 05 | - Complete refactor from inline scripts to modular architecture - Booking calendar, favorites management, real-time updates | 11/07/2025 | 16/07/2025 | Modular JavaScript, Interactive Features |
| 06 | - User verification toggles, dashboard statistics - Responsive design improvements | 17/07/2025 | 25/07/2025 | Admin Enhancement, Mobile Optimization |
| 07 | - Complete Software Requirements Specification - Final cleanup and performance optimizations | 26/07/2025 | 05/08/2025 | SRS Documentation, Code Organization |
| 08 | - Monitoring and health check implementations - Comprehensive testing and bug fixes | 06/08/2025 | 20/08/2025 | System Status, Quality Assurance |

Project Resources:

- Visual Studio Code – Code editing and development

- Bootstrap Studio 5 – Front-end design

- Claude AI – Content and code assistance

- Xampp – Database management

- GitHub – Version control

- Flask – Backend framework

- Google Maps API – Location services

- LaTeX – Academic documentation
Task Progress & Evaluation for Week No ……1…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 01/06/2025 | To Date: | 07/06/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Flask application structure with modular blueprints | 1. Setting up proper blueprint registration 2. Organizing route modules efficiently 3. Configuring Flask application factory pattern | Done | Initial project structure established |
| 02 | Basic project repository setup | 1. Git repository initialization 2. .gitignore configuration 3. Initial commit structure | Done | Version control foundation ready |
| 03 | Development environment configuration | 1. XAMPP setup for local development 2. Python virtual environment 3. VS Code workspace configuration | Done | Development tools configured |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Successfully established the foundational architecture for the Otithi platform. The modular blueprint approach will enable scalable feature development. Completed initial setup ahead of schedule, which provides buffer time for complex features in upcoming weeks |  |

Task Progress & Evaluation for Week No ……2…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 08/06/2025 | To Date: | 14/06/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | MySQL database schema design | 1. Designing normalized database structure 2. Establishing proper foreign key relationships 3. Creating indexes for performance optimization | Done | Comprehensive schema with 15+ tables |
| 02 | User authentication system implementation | 1. Password hashing and security 2. Session management configuration 3. Role-based access control setup | Done | Secure authentication with Flask-Login |
| 03 | Bootstrap 5.1.3 integration and base templates | 1. Responsive design considerations 2. Custom CSS architecture planning 3. Base template inheritance structure | Done | Modern UI foundation established |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Completed critical backend infrastructure including database design and authentication. The MySQL schema is well-normalized and supports all planned features. Bootstrap integration provides a solid foundation for responsive UI development. |  |

Task Progress & Evaluation for Week No ……3…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 15/06/2025 | To Date: | 21/06/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | User profile management with image uploads | 1. File upload validation and security 2. Image resizing and optimization 3. Proper file storage organization | Done | Profile system with automatic image processing |
| 02 | Property listing CRUD operations | 1. Complex form validation 2. Multiple image upload handling 3. Location data integration | Done | Complete listing management functionality |
| 03 | Booking engine foundation | 1. Date validation logic 2. Availability checking algorithms 3. Price calculation system | Done | Core reservation system implemented |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Successfully implemented core user and property management features. The image upload system is robust with automatic optimization. Booking engine foundation provides reliable date validation and pricing calculations. |  |

Task Progress & Evaluation for Week No ……4…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 22/06/2025 | To Date: | 28/06/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Admin dashboard development | 1. User verification system implementation 2. Dashboard statistics and analytics 3. Admin-specific UI components | Done | Comprehensive admin panel with real-time updates |
| 02 | Review and rating system | 1. Post-booking review logic 2. Rating aggregation algorithms 3. Review moderation features | Done | 5-star rating system with host responses |
| 03 | Advanced search and filtering | 1. Multiple search criteria handling 2. Database query optimization 3. Filter UI/UX design | Done | Property discovery with location, date, and amenity filters |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Delivered advanced platform features including comprehensive admin controls and user review system. Search functionality enables efficient property discovery. The admin dashboard provides complete platform oversight with user management capabilities. |  |

Task Progress & Evaluation for Week No ……5…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 29/06/2025 | To Date: | 05/07/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | JavaScript architecture refactoring | 1. Converting inline scripts to modular system 2. Creating reusable JavaScript components 3. Implementing proper script loading order | Done | 9 specialized JavaScript modules created |
| 02 | Interactive booking calendar | 1. Date picker integration and validation 2. Real-time availability checking 3. Dynamic price calculation display | Done | Responsive booking interface with live updates |
| 03 | Favorites management system | 1. AJAX-based favorite toggling 2. Favorites page with filtering options 3. User preference persistence | Done | Complete wishlist functionality implemented |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Successfully modernized the frontend architecture with modular JavaScript. The interactive features significantly enhance user experience with real-time updates and responsive interactions. Favorites system adds valuable functionality for user engagement. |  |

Task Progress & Evaluation for Week No ……6…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 06/07/2025 | To Date: | 12/07/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Admin enhancements and user verification | 1. Real-time user verification toggles 2. Admin dashboard statistics integration 3. Advanced user management features | Done | Enhanced admin panel with live verification system |
| 02 | Mobile responsiveness optimization | 1. Cross-device compatibility testing 2. Touch-friendly interface adjustments 3. Mobile navigation improvements | Done | Fully responsive design across all devices |
| 03 | Image management system improvements | 1. Automatic image renaming and organization 2. File structure optimization 3. Default image fallback system | Done | Organized image system with automated processing |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Significantly improved admin functionality with real-time features. Mobile optimization ensures excellent user experience across all devices. Image management system is now fully automated and organized |  |

Task Progress & Evaluation for Week No ……7…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 13/07/2025 | To Date: | 19/07/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Messaging system implementation | 1. Real-time communication between users 2. Message threading and history 3. Socket.IO integration for live messaging | Done | Complete in-platform messaging functionality |
| 02 | CSS architecture organization | 1. Modular CSS file structure 2. Design system variables implementation 3. Animation and transition systems | Done | 10 organized CSS modules with design tokens |
| 03 | Database connection enhancements | 1. Automatic reconnection handling 2. Connection pooling optimization 3. Error recovery mechanisms | Done | Robust database connection management |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Implemented live messaging system that enhances user communication. CSS architecture is now well-organized and maintainable. Database connection reliability has been significantly improved. |  |

Task Progress & Evaluation for Week No ……8…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 20/07/2025 | To Date: | 26/07/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Software Requirements Specification (SRS) | 1. Comprehensive requirement analysis 2. Technical documentation creation 3. Academic formatting and structure | Done | Complete 15,000+ word SRS document |
| 02 | Code organization and cleanup | 1. Removing deprecated files and functions 2. Code refactoring for maintainability 3. Performance optimization | Done | Clean, optimized codebase structure |
| 03 | Security enhancements | 1. CSRF protection implementation 2. Password security improvements 3. Session management hardening | Done | Enhanced platform security measures |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Completed comprehensive SRS documentation meeting academic standards. Code organization and security enhancements prepare the platform for production deployment. All major security vulnerabilities addressed. |  |

Task Progress & Evaluation for Week No ……9…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 27/07/2025 | To Date: | 02/08/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | System monitoring and health checks | 1. Application status monitoring implementation 2. System health dashboard creation 3. Performance metrics tracking | Done | Comprehensive monitoring system with status page |
| 02 | Error handling improvements | 1. Custom error pages (404, 500) 2. User-friendly error messages 3. Logging system enhancement | Done | Professional error handling and user feedback |
| 03 | LaTeX documentation creation | 1. Academic SRS formatting 2. Overleaf compatibility optimization 3. Bengali text handling in LaTeX | Done | Academic-ready LaTeX documentation |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Implemented professional monitoring and error handling systems. LaTeX documentation provides academic-standard formatting for submissions. System reliability and user experience significantly enhanced. |  |

Task Progress & Evaluation for Week No ……10…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 03/08/2025 | To Date: | 09/08/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Final testing and bug fixes | 1. Cross-browser compatibility testing 2. Feature integration testing 3. User acceptance testing scenarios | Done | Comprehensive testing across all features |
| 02 | Performance optimization | 1. Database query optimization 2. Image loading improvements 3. JavaScript performance tuning | Done | Optimized platform performance |
| 03 | Documentation finalization | 1. Technical documentation completion 2. User guide creation 3. Deployment documentation | Done | Complete documentation suite |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Successfully completed all planned features with thorough testing. Platform is production-ready with excellent performance. Documentation is comprehensive and suitable for academic submission and future development. |  |

Task Progress & Evaluation for Week No ……11…… :

(Write your progress from Sunday to Saturday of each Week)

| From Date: | 10/08/2025 | To Date: | 16/08/2025 |
| --- | --- | --- | --- |

| Progress Details |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Task Breakdown (task from the breakdown list) | Challenges (during working on the task) | Status (Ongoing /Done) | Comment |
| 01 | Project presentation preparation | 1. Demo scenario planning 2. Presentation slides creation 3. Feature showcase organization | Ongoing | Preparing comprehensive project demonstration |
| 02 | Final documentation review | 1. SRS document final review 2. Technical documentation verification 3. Academic formatting compliance | Done | All documentation ready for submission |
| 03 | Future enhancement planning | 1. Roadmap for next phase features 2. Scalability planning 3. Technology upgrade considerations | Ongoing | Strategic planning for platform evolution |

| Evaluation of Project Progress: |  |
| --- | --- |
| Self-evaluation (Write your own evaluation) | Project Supervisor (Evaluation by the supervisor) |
| Project has achieved 85% completion rate with all core features implemented and tested. Platform demonstrates professional-grade functionality suitable for real-world deployment. Documentation meets academic standards and technical requirements. |  |